*FACT SHEET:* ***Highways***

Mathilda Avenue at US 101 and SR 237 and

I-280/Foothill Expressway Landscaping Improvement Project

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Project Overview**

This landscape project is a follow-up to the completed civil construction of the Mathilda Avenue at US 101 and SR 237 Interchange Improvement and I-280/Foothill Expressway Northbound Ramp Improvement projects.

The landscaping project includes planting and irrigation systems in coordination with Caltrans. The landscape construction contract includes a three-year Plant Establishment Period (PEP) per Caltrans requirements.

The purpose of this project is to provide aesthetic, safety, environmental mitigation, stormwater pollution prevention, and erosion control benefits.

**Scope of Work**

* Landscape planting and irrigation systems at the US 101/Mathilda Avenue Interchange
* Landscape planting and irrigation systems at SR 237/Mathilda Ave Interchange
* Landscape planting along Mathilda Avenue between W Ahwanee Avenue and Moffett Park Drive.
* Landscape planting and irrigation systems at I-280/Foothill Expressway.

**Project Costs/Funding Details**

The project's cost is estimated to be $4.48 million. It is funded by VTA 2016 Measure B.

**Project Schedule**

Environmental Approval: 2016 – 2017 (Completed)

Design Completion: Summer 2020 – Mid 2023 (Completed)

Project Construction: Mid 2023 – Mid 2024 (Completed)

Plant Establishment Period: Mid 2024 – Mid 2027

**Project Location Map**

A picture containing diagram

Description automatically generated